Sprint Planning (Sprint 3)

Date: 12 December 2016 – 25 December 2016

Sprint Goal: To create additional feature to support current module.

Product Backlog

|  |  |
| --- | --- |
| Priority (Lower number higher priority) | Product Backlog |
| 1 | As a Driver, I want to have my login page to be simple and clean so I can avoid mistake and slow reaction because I am not a good technology user. |
| 2 | As a Counter Staff, I want payment system can insert amount paid from customer so I can give back customer changes money when customer paid more than grand total. |
| 3 | As Counter Staff, I want payment system able to display ticket and receipt after finish payment so customer can get their ticket and receipt for reference. |
| 4 | As a manager, I want to know about my employee information so that I can make arrangement on the timetable |
| 5 | As a manager, I want the tickets to be refundable because customer might request for refund due to some emergencies. |
| 6 | As a counter staff, I want the trip details to be shown clearly so that the chances of making mistake is lower. |
| 7 | As a counter staff, I want sorting for the trips in the trip selection page so that it is easier to view and identify the latest trip. |

Sprint Backlog

|  |  |  |
| --- | --- | --- |
| Selected Product Backlog | Task | Approximate Time (hours) |
| As a Driver, I want to have my login page to be simple and clean so I can avoid mistake and slow reaction because I am not a good technology user. | * Design UI * Code UI * Test Module | 14 Hours |

|  |  |  |
| --- | --- | --- |
| As a Counter Staff, I want payment system can insert amount paid from customer so I can give back customer changes money when customer paid more than grand total. | * Design UI * Design Database * Design Process * Code UI * Code Database * Code Process * Test Module | 12 hours |
| As Counter Staff, I want payment system able to display ticket and receipt after finish payment so customer can get their ticket and receipt for reference. | * Design UI * Design Database * Design Process * Code UI * Code Database * Code Process * Test Module | 16 hours |
| As a manager, I want to know about my employee information so that I can make arrangement on the timetable | * Design UI * Design Database * Design Process * Code UI * Code Database * Code Process * Test Module | 10 hours |
| As a manager, I want the tickets to be refundable because customer might request for refund due to some emergencies. | * Design Database * Design Process * Code UI * Code Database * Code Process * Test Module | 17 hours |
| As a counter staff, I want the trip details to be shown clearly so that the chances of making mistake is lower. | * Design UI * Design Database * Design Process * Code UI * Code Database * Code Process * Test Module | 21 hours |
| As a counter staff, I want sorting for the trips in the trip selection page so that it is easier to view and identify the latest trip. | * Design UI * Design Database * Design Process * Code UI * Code Database * Code Process * Test Module | 21 hours |