Name: Tan Jin Hua

Module: Payment Module, Trip and Seat selection module.

|  |  |  |  |
| --- | --- | --- | --- |
| **Date** | **Activity** | **Duration** | **Remark** |
| 14/11/2016 | Planning on how to develop Payment module. | 3 hours | Use Microsoft Project to planning. |
| 15/11/2016 | Planning on how to develop Trip and Seat selection module. | 3 hours | Use Microsoft Project to planning. |
| 16/11/2016 | Design database for Payment Module, Trip and Seat selection module. | 3 hours | Use Microsoft Access to design. |
| 17/11/2016 | Continue design database for Payment Module, Trip and Seat selection module. | 3 hours |  |
| 18/11/2016 | Learn how to use Pivotal Tracker. | 3 hours |  |
| 19/11/2016 | Off-day | - |  |
| 20/11/2016 | Start design user interface for payment module. | 3 hours | Use prototyping software to design. |
| 21/11/2016 | Start coding user interface for payment module | 3 hours |  |
| 22/11/2016 | Continue coding user interface for payment module | 3 hours |  |
| 23/11/2016 | Check user interface for payment module to ensure meet requirement. | 3 hours | UI is too simple. Improved and finish coding. |
| 24/11/2016 | Finished user interface for payment module.  Start planning way to create insert discount feature. | 3 hours |  |
| 25/11/2016 | Start coding insert discount feature. | 3 hours |  |
| 26/11/2016 | Check insert discount feature function correctly or not. | 3 hours | Insert discount function properly. |
| 27/11/2016 | Delivered user interface for payment module.  Finished insert discount feature.  Start planning way to create subtotal calculation feature. | 3 hours |  |
| 28/11/2016 | Start coding subtotal calculation feature. | 3 hours |  |
| 29/11/2016 | Accepted user interface for payment module.  Delivered insert discount feature.  Check subtotal calculation feature function correctly or not.  Finished coding subtotal calculation feature. | 3 hours | Subtotal calculation feature work properly. |
| 30/11/2016 | Off-day | - |  |
| 1/12/2016 | Off-day | - |  |
| 2/12/2016 | Create story at pivotal tracker. | 3 hours |  |
| 3/12/2016 | Modify and reschedule task in pivotal tracker. | 3 hours |  |
| 4/12/2016 | Accepted insert discount feature.  Delivered subtotal calculation feature  Start planning way to create GST calculation feature. | 3 hours |  |
| 5/12/2016 | Start coding on GST calculation feature. | 3 hours |  |
| 6/12/2016 | Check GST calculation feature function correct or not. | 3 hours | GST calculation not accurate.  Problem was solved successfully. |
| 7/12/2016 | Finished GST calculation feature.  Start planning way to create grand total calculation feature. | 3 hours |  |
| 8/12/2016 | Accepted subtotal calculation feature.  Accepted driver scheduling features  Start coding on grand total calculation feature. | 3 hours |  |
| 9/12/2016 | Check grand total calculation feature function correctly or not. | 3 hours | Grand total calculation function correctly. |
| 10/12/2016 | Finished grand total calculation feature.  Start planning way to create change amount calculation feature. | 3 hours |  |
| 11/12/2016 | Delivered GST calculation feature.  Delivered grand total calculation feature.  Start coding on change amount calculation feature. | 3 hours |  |
| 12/12/2016 | Accepted GST calculation feature.  Accepted grand total calculation feature.  Accepted driver past and future schedule feature.  Accepted Travel location all views feature under driver module.  Continue coding on change amount calculation feature. | 3 hours |  |
| 13/12/2016 | Check change amount calculation feature function correctly or not. | 3 hours | Change amount calculation function correctly. |
| 14/12/2016 | Start planning way to create display ticket and receipt feature. | 3 hours |  |
| 15/12/2016 | Start coding on display ticket and receipt feature. | 3 hours |  |
| 16/12/2016 | Finished change amount calculation feature.  Continue coding on display ticket and receipt feature. | 3 hours |  |
| 17/12/2016 | Check display ticket and receipt feature function correctly or not.  Finished Check display ticket and receipt feature function.  Delivered change amount calculation feature.  Delivered display ticket and receipt feature. | 3 hours | Format of display ticket and receipt feature incorrect.  Fixed and finish coding. |
| 18/12/2016 | Accepted display ticket and receipt feature  Accepted filtration for tickets sold in driver module. Accepted UI page for driver module.  Combine all module with other member. | 3 hours |  |
| 19/12/2016 | Submit whole program to Travis CI. | 3 hours |  |
| 20/12/2016 | Run Junit testing | 3 hours |  |
| 21/12/2016 | Resubmit code to Travis CI | 3 hours |  |
| 22/12/2016 | Fix error on Travis CI | 3 hours |  |
| 23/12/2016 | Do daily activity logging. | 3 hours |  |
| 24/12/2016 | Do daily activity logging. | 3 hours |  |
| 25/12/2016 | Off Day | - |  |