Name: Tan Jin Hua

Module: Payment Module, Trip and Seat selection module.

|  |  |  |  |
| --- | --- | --- | --- |
| Date | Activity | Duration | Remark |
| 14/11/2016 | Planning on how to develop Payment module. | 3 hours | Use Microsoft Project to planning. |
| 15/11/2016 | Planning on how to develop Trip and Seat selection module. | 3 hours | Use Microsoft Project to planning. |
| 16/11/2016 | Design database for Payment Module, Trip and Seat selection module. | 3 hours | Use Microsoft Access to design. |
| 17/11/2016 | Continue design database for Payment Module, Trip and Seat selection module. | 3 hours |  |
| 18/11/2016 | Learn how to use Pivotal Tracker. | 3 hours |  |
| 19/11/2016 | Off-day | - |  |
| 20/11/2016 | Design user interface for payment module. | 3 hours | Use prototyping software to design. |
| 21/11/2016 | Start coding user interface for payment module | 3 hours |  |
| 22/11/2016 | Continue coding user interface for payment module | 3 hours |  |
| 23/11/2016 | Check user interface for payment module to ensure meet requirement. | 3 hours | UI is too simple. Improved and finish coding. |
| 24/11/2016 | Planning way to create insert discount feature. | 3 hours |  |
| 25/11/2016 | Start coding insert discount feature. | 3 hours |  |
| 26/11/2016 | Check insert discount feature function correctly or not. | 3 hours | Insert discount function properly. |
| 27/11/2016 | Planning way to create subtotal calculation feature. | 3 hours |  |
| 28/11/2016 | Start coding subtotal calculation feature. | 3 hours |  |
| 29/11/2016 | Continue coding subtotal calculation feature. | 3 hours |  |
| 30/11/2016 | Off-day | - |  |
| 1/12/2016 | Off-day | - |  |
| 2/12/2016 | Continue coding subtotal calculation feature. | 3 hours |  |
| 3/12/2016 | Check subtotal calculation feature function correctly or not. | 3 hours | Subtotal calculation feature work properly. |
| 4/12/2016 | Planning way to create GST calculation feature. | 3 hours |  |
| 5/12/2016 | Start coding on GST calculation feature. | 3 hours |  |
| 6/12/2016 | Check GST calculation feature function correct or not. | 3 hours | GST calculation not accurate.  Problem was solved successfully. |
| 7/12/2016 | Planning way to create grand total calculation feature. | 3 hours |  |
| 8/12/2016 | Start coding on grand total calculation feature. | 3 hours |  |
| 9/12/2016 | Check grand total calculation feature function correctly or not. | 3 hours | Grand total calculation function correctly. |
| 10/12/2016 | Planning way to create change amount calculation feature. | 3 hours |  |
| 11/12/2016 | Start coding on change amount calculation feature. | 3 hours |  |
| 12/12/2016 | Continue coding on change amount calculation feature. | 3 hours |  |
| 13/12/2016 | Check change amount calculation feature function correctly or not. | 3 hours | Change amount calculation function correctly. |
| 14/12/2016 | Planning way to create display ticket and receipt feature. | 3 hours |  |
| 15/12/2016 | Start coding on display ticket and receipt feature. | 3 hours |  |
| 16/12/2016 | Continue coding on display ticket and receipt feature. | 3 hours |  |
| 17/12/2016 | Check display ticket and receipt feature function correctly or not. | 3 hours | Format of display ticket and receipt feature incorrect.  Fixed and finish coding. |
| 18/12/2016 | Combine all module with other member. | 3 hours |  |
| 19/12/2016 | Submit whole program to Travis CI. | 3 hours |  |
| 20/12/2016 | Run Junit testing | 3 hours |  |
| 21/12/2016 | Resubmit code to Travis CI | 3 hours |  |
| 22/12/2016 | Fix error on Travis CI | 3 hours |  |
| 23/12/2016 | Do daily activity logging. | 3 hours |  |
| 24/12/2016 | Do daily activity logging. | 3 hours |  |
| 25/12/2016 | Off Day | - |  |